Masked-Face Staff Entry Recognition

Progress Report — Proof of Concept

From Partial Face Recognition research to a working entry-control system

# 1. Executive Summary

This project implements a staff entry-control system capable of recognising individuals from partial or occluded face regions (surgical mask, hair cap). The current phase delivers a working proof-of-concept covering face detection, embedding, open-set matching, staff enrollment, a live entry-monitoring camera, and an administrative dashboard for authorization management and audit logging.

Approximately 70% of the approved project scope is implemented and executable end-to-end. Remaining work focuses on threshold calibration against real staff data, handling of concurrent unknown detections, and expanded field testing.

# 2. Implementation and Functional Progress

Working modules representing approximately half of the approved project scope have been built and are executable end-to-end.

## 2.1 Modules Delivered

| Module | File | Function |
| --- | --- | --- |
| Detection + Embedding + Matching | face_engine.py | Core recognition logic: RetinaFace detection, FaceNet embedding, cosine-similarity open-set matching |
| Storage layer | db.py, schema.sql | SQLite persistence for staff, embeddings, and entry logs (WAL mode for concurrent access) |
| Configuration | config.py | Centralized tunables: thresholds, camera settings, capture parameters |
| Enrollment capture | capture_utils.py | Standalone webcam burst-capture window (8 photos) launched as a subprocess |
| Live entry monitor | entry_monitor.py | Real-time camera loop: detect, embed, match, draw decision, debounced logging with snapshot |
| Admin dashboard | Home.py | Streamlit entrypoint, model warm-up, summary metrics |
| Staff registration UI | pages/1_Register_Staff.py | Guided burst-capture enrollment flow |
| Authorization management UI | pages/2_Manage_Authorization.py | List staff, toggle authorization, delete |
| Entry log viewer | pages/3_Entry_Logs.py | Filterable log table with decision counts and snapshot preview |

## 2.2 System Architecture

The pipeline flows as follows:

Webcam burst capture (enrollment) or live camera feed (entry) →

Face detection (RetinaFace, occlusion-tuned confidence threshold) →

Embedding generation (FaceNet InceptionResnetV1, 512-dimensional, L2-normalized) →

Open-set matching (cosine similarity against stored embeddings, per-person maximum) →

Decision (AUTHORIZED / DENIED / UNKNOWN) logged to SQLite with a snapshot →

Reviewed via the Streamlit admin dashboard

Two independent processes — the Streamlit admin app and the standalone entry-monitor camera loop — operate concurrently against the same SQLite database, coordinated via Write-Ahead Logging (WAL) mode.

## 2.3 Remaining Scope

Calibration of the match threshold against real enrolled-staff data (tool built; awaiting sufficient enrolled staff).

Handling of multiple concurrent unrecognized individuals (currently a single global cooldown bucket).

Extended field testing across varied lighting, angles, and occlusion types.

# 3. Technical Accuracy and Use of Best Practices

Design decisions were made deliberately to match the constraints of masked/occluded face recognition and multi-process deployment, rather than using default settings.

| Decision | Rationale |
| --- | --- |
| RetinaFace for detection | Selected specifically for robustness to facial occlusion (mask, cap), rather than a generic detector. |
| Detector confidence threshold lowered to 0.6 | Occluded faces consistently scored below the typical 0.9 default, causing missed detections. |
| FaceNet (InceptionResnetV1, pretrained VGGFace2) | Carried forward from prior model comparison as the highest-performing embedding model. |
| Input pipeline: 160x160 resize, (pixel-127.5)/128.0 normalization, L2-normalized 512-d output | Matches facenet-pytorch's expected input specification exactly. |
| Open-set cosine-similarity matching (max similarity per person) | Allows new staff to be enrolled without retraining any model, unlike a closed-set classifier. |
| Background-thread detection worker | Keeps the live video preview rendering at camera frame rate while the slower, CPU-bound detect+embed pass runs asynchronously. |
| Centralized configuration module | All tunables (thresholds, paths, capture parameters) live in one place rather than as scattered magic numbers. |

# 4. Interim Testing, Results and Analysis

## 4.1 Baseline Result (Prior Research)

During the earlier research phase, five model architectures were evaluated for partial-face recognition on a custom dataset (423 original images, augmented to 2,202 via rotation, shear, zoom, horizontal flip, and brightness range adjustments). FaceNet achieved the strongest result and was carried forward into this implementation.

| Metric | Value |
| --- | --- |
| Original dataset size | 423 images |
| Augmented dataset size | 2,202 images |
| Best-performing model | FaceNet (InceptionResnetV1) |
| Training accuracy | 97.7% |
| Validation accuracy | 85.5% |

## 4.2 Current POC Configuration

| Parameter | Value | Status |
| --- | --- | --- |
| Embedding dimension | 512 | Fixed (FaceNet output) |
| Detector confidence threshold | 0.6 | Tuned for occlusion, empirically set |
| Minimum images to enroll | 3 successful detections | Configured |
| Burst capture | 8 photos at 1.2s interval | Configured |

## 4.3 Interim System Metrics

The entry-logs dashboard produces live, interpretable metrics for every recognition attempt: counts of AUTHORIZED, DENIED, and UNKNOWN decisions, filterable by date range and staff name, each with an associated snapshot image for audit and verification. A dedicated calibration tool has been built to compute genuine-pair versus impostor-pair cosine-similarity statistics (minimum, mean, maximum, standard deviation) directly from enrolled staff embeddings, producing a data-driven threshold recommendation in place of the current placeholder.

This calibration step is scheduled as the next data-collection milestone once a representative set of staff has been enrolled.

# 5. Problem-Solving and Technical Refinement

Several technical issues were identified during implementation, each addressed with a specific corrective action:

## Occluded faces missed by the detector

Problem: Default RetinaFace confidence threshold (0.9) rejected masked/capped faces, which consistently scored lower confidence than unoccluded faces.

Corrective action: Lowered the detector confidence threshold to 0.6 after empirical observation, restoring detection recall for occluded faces.

## Streamlit's built-in camera input unsuitable for burst enrollment

Problem: st.camera_input captures only a single shot per page rerun, too limited for an eight-photo enrollment burst with live feedback.

Corrective action: Built a standalone OpenCV subprocess (capture_utils.py) with live preview and countdown, launched from the Streamlit registration page.

## Live video preview freezing during recognition

Problem: Running detection and embedding synchronously on every frame would block the video feed, since both are CPU-bound and comparatively slow.

Corrective action: Moved detection and embedding to a background thread; the main loop always renders the most recently completed result without blocking capture.

## Open Issue (Identified, Not Yet Resolved)

A single global cooldown bucket for unrecognized individuals means two different unknown people appearing in quick succession may only be logged once. This has been documented as a known limitation and is planned for the next iteration.