## Slide 1
Masked-Face Staff Entry Recognition
Progress Report — Proof of Concept
Recognising individuals from partial or occluded face regions

## Slide 2
1. Executive Summary
▸ Staff entry-control system that recognises individuals from partial or occluded face regions (surgical mask, hair cap).
▸ Current phase delivers a working proof-of-concept covering: face detection, embedding, open-set matching, staff enrollment, a live entry-monitoring camera, and an administrative dashboard for authorization management and audit logging.
Approved scope implemented and executable end-to-end
70%
▸ Remaining work: threshold calibration against real staff data, handling of concurrent unknown detections, and expanded field testing.

## Slide 3
2. Implementation and Functional Progress
Modules Delivered
Module | File | Function
Detection + Embedding + Matching | face_engine.py | Core recognition logic: RetinaFace detection, FaceNet embedding, cosine-similarity open-set matching
Storage layer | db.py, schema.sql | SQLite persistence for staff, embeddings, and entry logs (WAL mode)
Configuration | config.py | Centralized tunables: thresholds, camera settings, capture parameters
Enrollment capture | capture_utils.py | Standalone webcam burst-capture window (8 photos), subprocess
Live entry monitor | entry_monitor.py | Real-time camera loop: detect, embed, match, draw decision, debounced logging
Admin dashboard | Home.py | Streamlit entrypoint, model warm-up, summary metrics
Staff registration UI | pages/1_Register_Staff.py | Guided burst-capture enrollment flow
Authorization management UI | pages/2_Manage_Authorization.py | List staff, toggle authorization, delete
Entry log viewer | pages/3_Entry_Logs.py | Filterable log table with decision counts and snapshot preview
Working modules representing ~50% of the approved project scope, all executable end-to-end.

## Slide 4
2.2 System Architecture
Webcam burst capture (enrollment) or live camera feed (entry)
Face detection — RetinaFace, occlusion-tuned confidence threshold
Embedding generation — FaceNet InceptionResnetV1, 512-d, L2-normalized
Open-set matching — cosine similarity, per-person maximum
Decision (AUTHORIZED / DENIED / UNKNOWN) logged to SQLite with a snapshot
Reviewed via the Streamlit admin dashboard
Streamlit admin app and standalone entry-monitor camera loop run concurrently against the same SQLite database, coordinated via Write-Ahead Logging (WAL) mode.

## Slide 5
2.3 Remaining Scope
▸ Calibration of the match threshold against real enrolled-staff data (tool built; awaiting sufficient enrolled staff).
▸ Handling of multiple concurrent unrecognized individuals (currently a single global cooldown bucket).
▸ Extended field testing across varied lighting, angles, and occlusion types.

## Slide 6
3. Technical Accuracy and Use of Best Practices
Decision | Rationale
RetinaFace for detection | Selected specifically for robustness to facial occlusion (mask, cap), rather than a generic detector.
Detector confidence threshold lowered to 0.6 | Occluded faces consistently scored below the typical 0.9 default, causing missed detections.
FaceNet (InceptionResnetV1, pretrained VGGFace2) | Carried forward from prior model comparison as the highest-performing embedding model.
Input pipeline: 160x160 resize, (pixel-127.5)/128.0 normalization, L2-normalized 512-d output | Matches facenet-pytorch's expected input specification exactly.
Open-set cosine-similarity matching (max similarity per person) | Allows new staff to be enrolled without retraining any model, unlike a closed-set classifier.
Background-thread detection worker | Keeps the live video preview rendering at camera frame rate while the slower, CPU-bound detect+embed pass runs asynchronously.
Centralized configuration module | All tunables (thresholds, paths, capture parameters) live in one place rather than as scattered magic numbers.

## Slide 7
4.1 Interim Results — Baseline (Prior Research)
▸ Five model architectures evaluated for partial-face recognition on a custom dataset (423 original images, augmented to 2,202 via rotation, shear, zoom, horizontal flip, and brightness range adjustments).
▸ FaceNet achieved the strongest result and was carried forward into this implementation.
Metric | Value
Original dataset size | 423 images
Augmented dataset size | 2,202 images
Best-performing model | FaceNet (InceptionResnetV1)
Training accuracy | 97.7%
Validation accuracy | 85.5%

## Slide 8
4.2–4.3 Current POC Configuration & Interim Metrics
Parameter | Value | Status
Embedding dimension | 512 | Fixed (FaceNet output)
Detector confidence threshold | 0.6 | Tuned for occlusion, empirically set
Minimum images to enroll | 3 successful detections | Configured
Burst capture | 8 photos at 1.2s interval | Configured
Interim System Metrics
▸ Entry-logs dashboard produces live, interpretable metrics for every recognition attempt: AUTHORIZED / DENIED / UNKNOWN counts, filterable by date and staff name, each with an associated snapshot image for audit and verification.
▸ Dedicated calibration tool computes genuine-pair vs. impostor-pair cosine-similarity statistics (min, mean, max, std) from enrolled staff embeddings, producing a data-driven threshold recommendation.
▸ Scheduled as the next data-collection milestone once a representative set of staff has been enrolled.

## Slide 9
5. Problem-Solving and Technical Refinement
Occluded faces missed by the detector
Problem: Default RetinaFace confidence threshold (0.9) rejected masked/capped faces, which scored lower confidence than unoccluded faces.
Fix: Lowered detector confidence threshold to 0.6, restoring detection recall.
Streamlit's built-in camera input unsuitable for burst enrollment
Problem: st.camera_input captures only a single shot per rerun, too limited for an eight-photo enrollment burst with live feedback.
Fix: Built standalone OpenCV subprocess (capture_utils.py) with live preview and countdown.
Live video preview freezing during recognition
Problem: Synchronous detect+embed on every frame would block the video feed (CPU-bound, slow).
Fix: Moved detection/embedding to a background thread; main loop always renders latest completed result.

## Slide 10
Open Issue — Identified, Not Yet Resolved
A single global cooldown bucket for unrecognized individuals means two different unknown people appearing in quick succession may only be logged once.
Documented as a known limitation — planned for the next iteration.

## Slide 11
Thank You — Questions?